Muhazi Medical Clinic System

Final Project Document: description, preparation, pricing model, database design, development stack and Claude Design guide

Muhazi Medical Clinic, Kayonza District, Eastern Province, Rwanda

Version 1.0 — 14 October 2026

Prepared for the development and design team

# Contents

# 1. Project description

The Muhazi Medical Clinic System is the software that will run the daily operations of Muhazi Medical Clinic, a private polyclinic in Kayonza District, Eastern Province, Rwanda, from the moment a patient enters the clinic to the moment they leave after paying. It runs on the clinic's PCs, tablets and phones, keeps working when the internet or the power fails, and speaks Kinyarwanda, English and French.

## 1.1 The clinic and its services

The clinic offers the following services (names as displayed at the clinic):

| Service | Kinyarwanda | What the system records |
| --- | --- | --- |
| Medical consultation | Gusuzuma | Visit note, diagnosis (ICD-10), prescription, orders, follow-up |
| Dental services | Kuvura amenyo | Tooth chart, procedures per tooth, materials |
| Laboratory | Ibizamini | Orders, samples, results with reference ranges, printed report |
| Nursing care | Kwita ku barwayi | Vitals, injections, dressings, observations |
| Minor surgery | Kubaga byoroheje | Consent, operative note, consumables, post-op instructions |
| Ultrasound | Guca mu cyuma | Exam report, images |
| Circumcision | Gusiramura | Consent (guardian for minors), operative note, review visit |
| Family planning | Kuboneza urubyaro | Method, counselling, renewal date, register |
| HIV testing and vaccination | — | Confidential test record; vaccine dose, lot, next due date |
| Short-stay observation beds | — | Bed board, admission, observations, discharge, bed charge |

## 1.2 Goals and how they are measured

| Goal | Measured by | Target 3 months after go-live |
| --- | --- | --- |
| No paper file, register or receipt book in daily use | Paper registers still filled | 0 |
| Every service billed, every franc traced | Visits with a complete invoice; daily cash variance | 100%; variance 0 |
| Insurers paid on time | Days to batch submission; rejection rate | By the 5th; under 3% |
| Work continues without internet or power | Minutes of downtime seen by staff | 0 caused by connectivity |
| Ministry of Health report from the system | Hours to prepare the monthly HMIS form | Under 1 hour |
| Patients reminded and informed | Reminder delivery; no-show rate | 90% delivered; no-shows down by a third |
| Compliance with Law 058/2021 | NCSA registration; audit log; data in Rwanda | All true before go-live |

## 1.3 Scope of version 1

Built before go-live: patient registration and records; queue, appointments and doctor calendars; triage, nursing and beds; consultation records for all service lines; laboratory; pharmacy and inventory; billing with per-office charging, preset prices and all payment methods; insurance configuration and claim batches; reports, dashboard and the HMIS form; communication by WhatsApp, SMS, email and in-app; administration, settings and three languages; security, audit and compliance; offline operation on every device.

Prepared for but not connected in version 1: RRA EBM (VSDC), NIDA, RSSB Kwivuza, DHIS2 and the MoMo API. The system produces and archives every receipt, invoice, claim sheet and HMIS form itself; national ID numbers and insurance membership are typed by hand; each connection is added later without reworking a module.

## 1.4 Users and roles

| Role | Can do | Cannot |
| --- | --- | --- |
| Receptionist | Register and find patients, queue tickets, appointment inquiries and approval, print cards | Open clinical notes, change prices |
| Cashier / finance | Collect payments by all methods, print receipts, close the day, enter charge slips from stations without a screen | Edit a posted invoice (credit note only) |
| Nurse | Vitals, triage, nursing acts, beds, vaccination, FP administration, charge for nursing acts | Prescribe, sign results |
| Doctor / dentist | Consult, diagnose, prescribe, order, procedures, certificates, accept appointments, charge for acts | Take payments, change stock |
| Sonographer | Imaging worklist, reports, charge for exams | Prescribe |
| Lab technician | Samples, results, verification, reports, charge for tests | See invoices |
| Pharmacist | Dispense, maintain medicine and product prices, stock, purchases, direct sales | See clinical notes beyond the prescription |
| Manager / owner | Everything: settings, preset services and prices, insurers and coverage, users, claims, reports, audit | Edit others' clinical notes |

# 2. The patient file, explained

The patient file is a digital record, not a paper folder. It is created once, the first time a person comes to the clinic, and reused for every later visit. It lives in the clinic server (the "hub") inside the clinic; each tablet and PC keeps a working copy of the patients it needs so that it can open the file even when the Wi-Fi or the internet is down; and the hub backs itself up every night to a Rwanda-hosted server and to an external disk.

## 2.1 How a file is created

- Reception searches by national ID, phone or name. If the person exists, the file opens. If not, reception registers: names, sex, date of birth (or age), national ID (16 digits, typed by hand in version 1), phone, preferred message channel and language, village (district, sector, cell, village), Ubudehe category, emergency contact, guardian for children, and consent (treatment records, messages, sharing with the insurer).

- The insurance card is photographed and the member number, plan and validity are typed.

- The hub gives the file a sequential file number (for example MMC-000123) and a patient card is printed with the name, file number, barcode and QR code. The card, the ID number or the phone number opens the file in one second on any device.

- A duplicate check runs before saving (same ID, then same phone, then same name and date of birth) so that one person never has two files; if two files are created by mistake the manager merges them and both numbers keep working.

## 2.2 What the file contains (its "tabs")

| Tab | Content | Who fills it |
| --- | --- | --- |
| Summary | Allergies (shown as a red band on every clinical screen), chronic conditions, long-term medicines, past surgeries, family history, blood group, flags (debtor, VIP, confidential, deceased) | Doctor, nurse |
| Visits | One entry per visit (an "encounter"): date, service, triage vitals, doctor's note and diagnosis, orders, results, ultrasound report, procedures, prescription, dispensing, bed stay, the invoice, the payments, the claim | Every station as the patient passes |
| Insurance | Insurer, plan, member number, principal member, validity, card photo; a patient can hold more than one | Reception |
| Documents | Scanned ID, insurance card, referral letters, consents, outside results, certificates issued | Reception, doctor |
| Appointments | Past and future appointments, no-shows | Reception, doctor |
| Messages | Every message sent to the patient, channel, delivery status | System |
| Growth and trends | Children: growth charts; adults: blood pressure, glucose, weight over time | System from vitals |

## 2.3 Rules that protect the file

- A file is never deleted; it is merged or marked inactive. Every opening of a file is logged with the user, device and time (Law 058/2021).

- Clinical entries are added, never overwritten: a correction is a new entry that marks the old one as corrected.

- Sensitive items (HIV test results, anything a doctor marks confidential) are visible only to clinical roles with the "sensitive" permission and never appear in lists, messages or exports.

- A receptionist sees demographics, insurance and invoice status but not clinical notes; a cashier sees invoices but not notes; the manager sees everything, read-only for clinical notes.

- When the national ID (NIDA) connection is added later, typed identities are verified in bulk and a "verified" flag is set; nothing typed is overwritten silently.

# 3. The patient journey

A visit is one encounter record that every station adds to. The invoice is built from what each office records, so the cashier never types a service from memory, and the patient cannot be discharged with an unpaid or unclaimed balance unless the manager allows it.

Figure 1. One visit, one record, one invoice

| Station | What is recorded | Charge added to the running bill |
| --- | --- | --- |
| Arrival | Walk-in ticket or arrival of a booked appointment | — |
| Registration | File found or created; insurance and coverage applied; consent | Registration or card fee if the clinic charges one |
| Triage | Vitals, triage colour (red, yellow, green), reason for visit | Nursing fee if applicable |
| Consultation | Note, diagnosis, orders, prescription, procedures, follow-up | Consultation fee; each procedure |
| Laboratory | Samples, results, verification, report | Each test |
| Ultrasound | Report, images | Each exam |
| Procedure or bed | Consent, operative note, consumables, bed stay | Procedure fee, consumables, bed hours or days |
| Pharmacy | Dispensing by batch (earliest expiry first), labels | Each medicine or product at the pharmacy price |
| Cashier | Total of all offices; patient share and insurer share; payment; receipt | Collects the accumulated amount |
| Discharge | Follow-up booked, documents printed, reminder scheduled | — |

A direct pharmacy sale without a consultation and a lab test brought from an outside referral are both allowed: they create an encounter of type "direct service", so the invoice and the registers stay complete.

# 4. Billing and pricing model

Prices are added office by office as the patient moves through the clinic, and the cashier (or whoever is in charge of finance) collects the accumulated total at the end. Each office can either type the price of what it did or pick a treatment preset by the manager, in which case the price fills automatically. The pharmacy maintains the prices of medicines and products, and every item dispensed is added at that price.

## 4.1 Three ways a price enters the bill

| Way | How it works | Who | Control |
| --- | --- | --- | --- |
| Manual charge at the office | The staff member opens the patient's visit on the station's "Charge" screen, picks or types the treatment name and enters the amount. The line is added to the running bill with the office, the person and the time. | Doctor, dentist, nurse, lab, sonographer, theatre | Manager can limit which roles may type free prices and set a maximum; every typed price is logged |
| Preset treatment (auto-fill) | The manager presets services and their prices (consultation, each dental act, each test, each exam, each procedure, bed hour or day, nursing acts). When a station picks a preset treatment, the price fills automatically. The manager decides whether a station may change it; a change needs a reason and is logged. | Manager presets; any station uses | Prices per payer: cash price and a price per insurer; effective dates so old invoices never change |
| Pharmacy prices | The pharmacist enters and maintains the selling price of every medicine and product (and a price per insurer where the insurer has its own list). Dispensing a prescription or making a direct sale adds each item at its price and quantity. | Pharmacist | Price history kept; cost price separate from selling price; manager approval for price changes if configured |

## 4.2 Accumulation and the cashier

- The running bill is visible on every station screen for that patient, grouped by office, with the total so far.

- At the cashier, the bill shows every line with its office and author, the total, and, for an insured patient, the split into patient share and insurer share at the coverage percentage configured for that insurer.

- The cashier collects the patient share by any payment method (section 4.4), prints the receipt, and the insurer share is posted to that insurer's receivable for the monthly claim batch.

- The invoice is then posted and becomes final: numbered by the hub, immutable, EBM-compatible. Corrections are credit notes, never edits.

- If a patient leaves before the cashier (emergency, referral), the bill stays open on the file with a debtor flag and appears in the debtors list.

## 4.3 Stations without a screen

Not every room will have a device, and some staff will not use one. The system allows this without losing any charge:

- A station without a device writes its charges on a printed charge slip (the system prints blank slips with the patient's name, file number and visit barcode at registration) or on the triage sheet.

- The next station with a device, or the cashier, enters those lines on behalf of that office, choosing the office and the person who performed the act; the system marks the line "entered by cashier for Dental" so reports stay correct.

- The queue TV, the tablet for nursing and the doctor's phone are all optional: the queue works from reception alone, and a doctor who prefers paper can have the nurse or the cashier enter the consultation fee and the prescription.

- The goal is that screens make work faster where they are used and never block work where they are not.

## 4.4 Payment methods in version 1

| Method | What the cashier records | Note |
| --- | --- | --- |
| Cash (RWF) | Amount, change given | Counted at day close |
| MTN Mobile Money | Amount, transaction ID from the phone, payer number | API connection later; reconciled against the merchant statement |
| Airtel Money | Amount, transaction ID | Same |

## 4.5 Insurance split and claim batches

The manager adds each insurer the clinic works with (RSSB RAMA, Mutuelle/CBHI, MMI, Radiant, Prime, Britam, Sanlam, Old Mutual, employer schemes) with its coverage percentage, optional percentages per service group (for example 85% general but 50% dental), exclusions, annual cap, pre-authorisation rules, the insurer's price list and the layout of its claim form. From then on:

- At registration the patient's insurer and member number are captured and the card photographed.

- Every charge is priced from that insurer's price list (or the cash price if the insurer has none for that service, with a warning).

- At the cashier the invoice is split automatically; the patient pays the co-pay and excluded items and signs the claim sheet on the tablet or on paper.

- The insurer share accumulates in the insurer's receivable. Missing documents (no signature, no diagnosis code) are flagged in red during the month so they are fixed while the patient is still reachable.

- On the submission date the manager creates one claim batch per insurer for the period: it collects all posted insured invoices, numbers the batch (CLM-RSSB-2026-11) and produces the claim sheets in the insurer's layout, a summary statement and an Excel file with one row per line.

- The batch is marked submitted; payments are recorded against it; rejected lines get the insurer's reason, are corrected and go into the next batch as resubmissions; the dashboard shows claimed, paid, rejected, outstanding and days to payment per insurer.

### Worked example (illustrative prices)

| Office | Line | How the price entered | RWF |
| --- | --- | --- | --- |
| Consultation | General consultation | Preset by manager, auto-filled | 5,000 |
| Laboratory | Malaria RDT | Preset, auto-filled | 2,000 |
| Laboratory | Full blood count | Preset, auto-filled | 4,000 |
| Nursing | Injection | Typed by the nurse (allowed by the manager) | 1,000 |
| Pharmacy | Amoxicillin 500 mg × 21 | Pharmacy price × quantity | 6,300 |
|  | Total |  | 18,300 |
|  | Patient share at RAMA 15% | Computed | 2,745 |
|  | Insurer share at 85% | Posted to RSSB receivable | 15,555 |

RAMA's 85/15 split is confirmed on the RSSB website. The CBHI (Mutuelle) co-pay and whether a private polyclinic can be contracted for CBHI must be confirmed with RSSB Kayonza before the insurance screens are finalised.

# 5. Features by module

Every feature below is built in version 1 unless marked (V2). The detailed acceptance tests per feature are in the online specification document; this table is the complete inventory to build and design from.

## 5.1 Patient registration and records

- Registration form with Rwandan fields (national ID, Ubudehe category, village address, guardian, consent); duplicate detection; file number and barcode card; search by ID, phone, name or file number in under one second.

- Insurance coverage records (several per patient); medical summary with allergy band; documents; visit history; merge of duplicate files; household and guardian links; status flags; consent capture; NIDA-ready verified flag (V2).

## 5.2 Queue, appointments and doctor calendars

- Walk-in ticket per service; queue board per station ordered by triage colour, appointment time and ticket; call and hand-over between stations; optional waiting-room TV page.

- One calendar per doctor or specialist (working hours, slot length, breaks, leave, rooms). Booking flow: the patient (through reception in V1, online in V2) sends an inquiry for a free slot; reception verifies and approves; the doctor accepts and it becomes a calendar event; rejection or decline frees the slot and notifies the patient.

- Reminders by the patient's channel; arrival and no-show tracking; reschedule and cancel with reasons; waiting list; recurring series; double-booking prevention.

## 5.3 Triage, nursing and short-stay beds

- Vitals with age-specific ranges and colour flags; triage level; reason for visit and pregnancy status; nursing orders and procedures log with stock consumption and charges; nursing notes.

- Vaccination administration with lot, dose and next due date; family planning administration with renewal dates; observation bed board with admission, hourly observations, discharge and bed charges; shift handover list; internal tasks from doctors.

## 5.4 Consultation and clinical records

- One consultation screen on phone, tablet or PC: patient band, SOAP note with templates and quick text, ICD-10 diagnosis search (English and French), prescription with allergy and duplicate checks and printed A5 prescription, lab and ultrasound orders, results inbox with abnormal flags, procedures with consent forms and operative notes, charge screen for the office.

- Dental chart with FDI numbering and per-tooth procedures; ultrasound worklist and report templates (obstetric calculations); HIV testing with confidentiality; family planning consultation; certificates and referral letters; follow-up booking; growth and trend charts; encounter closure rules.

## 5.5 Laboratory

- Test catalogue with prices per payer and reference ranges by age and sex; worklist by status; sample collection with barcode labels; result entry with automatic flags and critical alerts; verification before release; printed and PDF reports; external samples; reagent and kit stock; quality-control log; lab registers for HMIS; analyser interface (V2).

## 5.6 Pharmacy and inventory

- Item catalogue with selling price maintained by the pharmacist (and a price per insurer), cost price, pack sizes, controlled-drug flag; stock locations; receiving by batch and expiry; dispensing with earliest-expiry-first, partial dispensing, substitution and labels in the patient's language; direct over-the-counter sales; expiry and low-stock alerts; adjustments and counts with approval; purchase orders and suppliers; controlled-drugs register; valuation and consumption reports.

## 5.7 Billing and cashier

- Per-office charge screens (manual or preset); preset service catalogue with price lists per payer and effective dates; automatic running bill per visit; payer split; quotations; all payment methods with split payments; thermal receipt and A4 invoice in EBM-compatible layout; hub-assigned sequential numbering with provisional receipts offline; credit notes and refunds; discounts with role limits; deposits; debtors and credit; day close with Z-report; sales registers and EBM back-entry export; expense book and monthly profit; MoMo API (V2).

## 5.8 Insurance configuration and claim batches

- Insurer setup by the manager; plans with coverage percentages (overall and per service group), caps, exclusions, pre-authorisation rules; tariff import from Excel; membership capture; eligibility checklist (manual now, Kwivuza later); pre-authorisation records; claim sheet per visit in the insurer's layout; receivables with missing-document flags; monthly claim batches with sheets, statement and Excel; submission and payment tracking; rejections and resubmission; insurer reports.

## 5.9 Reports, dashboard and Ministry of Health HMIS

- Manager dashboard (today and month to date); financial, clinical, operational, inventory and insurance reports; the national paper registers printable in the official column order (OPD, lab, pharmacy, FP, HIV testing, vaccination); the monthly HMIS form in the exact MoH layout computed from the registers, printed and exported, frozen per month; scheduled email reports; DHIS2 push (V2).

## 5.10 Communication

- One notification service with WhatsApp Business, SMS (Pindo or Fdi), email and in-app channels, all available; the clinic chooses per patient at registration and can change per situation; automatic fallback to SMS when WhatsApp is not delivered; templates in three languages; automatic triggers (appointments, results ready, recalls, birthdays); manual and bulk messages with consent respected; email to insurers and suppliers; internal messaging and tasks; feedback survey; privacy rule: no clinical detail in any message.

## 5.11 Administration, settings and languages

- Clinic profile and branding on every print; departments, rooms, stations, beds, stock locations, practitioners; catalogues (services and preset prices, items, tests, exams, procedures, ICD-10, vaccination schedule, FP methods, triage reasons, vital ranges) with Excel import; insurers; users, roles and devices; interface language per user (Kinyarwanda, English, French) with a translation editor; templates for every print; printers per station; numbering formats; data import (including from Clinic Plus Pro exports) and export; backups and restore status; audit log viewer.

## 5.12 Security, audit and compliance (Law 058/2021)

- PIN login on shared devices and password with optional one-time code for the manager; permission keys per screen and action; append-only audit log of every read and write; break-glass access with reason; consent capture; TLS, encrypted hub disk and encrypted device databases; data stored in Rwanda; NCSA registration and DPO recorded in settings; breach runbook (notify NCSA within 48 hours, full report within 72 hours); retention and deletion; nightly encrypted backups and monthly restore drills; device revocation; privacy notice in three languages.

# 6. Appointment booking workflow

Every doctor, general or specialist, owns a calendar of working hours and free slots. A patient sees only free slots and sends an inquiry (through reception in version 1, online later); the receptionist verifies the file and approves; the doctor accepts and the appointment enters the doctor's calendar. Three roles, five states, no double booking.

Figure 2. Appointment states and who moves them

| Step | Who | What happens |
| --- | --- | --- |
| Inquiry | Patient (via reception) or online (V2) | Doctor, date, free slot and reason; the slot is held for 24 hours |
| Approval | Receptionist | Checks the file (new or existing, insurance valid, no debtor flag), approves or rejects with a reason; patient notified |
| Acceptance | Doctor | Sees approved inquiries on phone or PC; accepts (calendar event) or declines with a reason (back to reception) |
| Reminders | System | Confirmation, reminder the day before and the morning of, by the patient's channel with SMS fallback |
| Arrival | Receptionist | Moves the appointment into the queue with priority at its time; no-show after slot end plus grace period |
| Changes | Patient, reception, doctor | Reschedule or cancel with reason; slot freed; waiting list offered the slot |

# 7. Communication channels

All channels stay available in version 1 and the clinic chooses which to use for each patient or situation. Messages carry only the fact (a reminder, "your results are ready") and never a diagnosis, a result or a drug name.

| Channel | Approximate cost | Reach in Kayonza | Best use |
| --- | --- | --- | --- |
| SMS | From about USD 0.01 (about RWF 14) per message (Pindo); 1,500 messages a month is about RWF 21,000 | Every phone, no data needed | Reminders, results-ready notice, fallback |
| WhatsApp Business | A few US cents per template message (Meta pricing, to verify); replies inside 24 hours free; needs Meta business verification | Smartphone owners with data | Reminders with confirm button, PDFs, booking link |
| Email | Near zero | Low among patients; universal for insurers, suppliers, doctors, management | Claim batches, reports, lab reports to referrers |
| In-app and printed | Zero | Everyone inside the clinic | Queue, tasks, printed appointment slip |

SMS is cheaper than it looks: one reminder per visit for 60 patients a day costs about RWF 25,000 a month, less than the value of two missed appointments. WhatsApp costs about the same per message and silently fails for patients without data, so it always needs SMS behind it.

# 8. Preparation: regulations, competitors and what to do before coding

## 8.1 Rwandan rules that bind the software from day one

| Institution / rule | Verified facts | What version 1 does | Later |
| --- | --- | --- | --- |
| RSSB medical scheme (RAMA) | RSSB pays 85%, patient 15%; care refundable only at facilities with a signed RSSB agreement; application, Contracts Commission review, site visit, agreement | Insurer with 15% co-pay, RSSB tariff, monthly claim batch with claim sheets | Kwivuza: RSSB's portal for digital claims and eligibility checks |
| Mutuelle de Santé (CBHI) | Managed by RSSB; co-pay about 10% (to confirm); whether a private polyclinic can be contracted must be confirmed | Modelled as one more insurer | Eligibility via Kwivuza |
| RRA EBM | Every taxpayer with profit-generating activity must issue an EBM invoice to every buyer, VAT-registered or not; channels: EBM 2.1 (Windows), mobile EBM, online EBM, VSDC for own invoicing systems; VSDC certification pack sent to cis_sdc_certification@rra.gov.rw | EBM-compatible invoices and receipts produced and archived; sales registers exportable; clinic keeps using the EBM channel RRA requires | VSDC connector after certification |
| Law 058/2021 (data protection) | Health data is sensitive (Art. 3); controllers and processors register with NCSA (Art. 29); data stored in Rwanda unless authorised (Art. 50); breach notice within 48 hours, report within 72 hours (Arts. 43-44); DPO required for corporate bodies (Art. 40); fines RWF 2-5 million or 1% of turnover (Art. 53), sensitive-data offences 7-10 years and RWF 20-25 million (Art. 60), 5% of turnover for corporate bodies (Art. 62) | Hub in the clinic, Rwandan replica, consent, audit, encryption, retention, NCSA registration and DPO before go-live | Permanent obligation |
| Ministry of Health HMIS | MoH lists HMIS at aggregate.moh.gov.rw and a private facility licensing platform; monthly aggregate reporting by private facilities is the norm (dataset to confirm with the district) | HMIS monthly form in the exact MoH layout from the registers | DHIS2 push |
| NIDA | ID verification by agreement, not self-service | ID typed, format checked, verified flag false | Lookup if granted |
| MTN MoMo, Airtel Money | MoMo developer portal with sandbox; production through MTN merchant onboarding | Transaction ID typed; daily reconciliation | Collections API |

## 8.2 Competitors

| Product | Vendor | Strengths | Gaps for Muhazi | Pricing |
| --- | --- | --- | --- | --- |
| Clinic Plus Pro (clinicplus.pro) | Plus Systems Ltd, Kigali | Local; records, billing, consultation templates, insurance claims, multi-branch reporting; unlimited users and training; testimonials from Kigali polyclinics | Cloud-first; English only; no mention of EBM, HMIS, MoMo or SMS; hosting location not stated | From USD 89/month; custom quote with insurers |
| OpenClinic GA | Open-IT4Health (Belgium), partner in Kicukiro | Full hospital suite with East African insurance, lab analysers, pharmacy, PACS; 28 Rwandan sites claimed; free licence | Hospital-grade and heavy; LAN only; no mobile or offline client; support rated 3/5 | Free; paid implementation |

Positioning: the new system wins by being light enough for a polyclinic, usable on a phone or tablet during a power or network cut, in three languages, with Rwandan payer logic, EBM-ready invoices and the HMIS form built in, and transparent pricing payable by MoMo.

## 8.3 Pre-development checklist (about four weeks)

☐  Photograph a filled example of every paper form and register (OPD, lab, pharmacy stock card, receipt book, FP, HIV testing, vaccination, consent, referral, bed register).

☐  Collect the price list per payer and the full item list with units and pack sizes; agree which treatments the manager presets and which stations may type prices.

☐  RSSB Kayonza: confirm contracts for RAMA and CBHI, the tariff, the claim form layout, Kwivuza onboarding.

☐  Kayonza district health office: obtain the exact monthly HMIS dataset and form layout.

☐  RRA: confirm the clinic's EBM registration and channel, VAT treatment of medical services, and request the VSDC specification pack.

☐  NCSA: start registration as data controller, name the DPO.

☐  Book a Clinic Plus Pro demo and record what staff want kept or avoided.

☐  Site survey: devices per station, Wi-Fi per room, UPS, printers, hub location; order hardware.

☐  Shadow one full day at every station; write the as-is journey with times.

☐  Run the one-week sync spike (two Android devices and one PC offline, 200 patients and 50 invoices each, then reconnect with no loss).

☐  Produce the first Claude Design screens (home, search, register, queue, consultation, charge screen, cashier, dashboard) and review them on a tablet with staff.

☐  Sign the phase table and gates with the owner; open the MoMo merchant line, WhatsApp business verification and SMS account.

# 9. Architecture and offline operation

The clinic hub, a mini-PC on a UPS inside the clinic, is the system of record. Every device keeps a local copy (SQLite) of the slice its role needs and syncs over Wi-Fi; the hub syncs to a Rwanda-hosted replica whenever internet is available. Only the bottom tier needs the internet.

Figure 3. Devices, clinic hub, cloud and external services

## 9.1 Devices for version 1

| Station | Device | Count | Local data |
| --- | --- | --- | --- |
| Hub | Mini-PC, 16 GB RAM, 1 TB SSD, Ubuntu, Docker, on UPS, locked ventilated cupboard | 1 | Everything |
| Reception and cashier | PC cabled to the hub; thermal receipt printer, A4 printer, barcode scanner, webcam | 1-2 | All patients, today's queue, price lists, open bills |
| Triage and nursing | Android tablet 10 inch with case (optional) | 1-2 | Today's patients, orders, bed board |
| Doctors | Own Android phone or room tablet or PC (optional per doctor) | 1 each | Today's patients with history, catalogues |
| Laboratory | PC or tablet, label printer | 1 | Open orders, catalogue, 30 days of results |
| Ultrasound | Shared tablet (optional) | shared | Imaging orders, templates |
| Pharmacy | PC or tablet, receipt printer | 1 | Stock, batches, open prescriptions |
| Waiting room | TV with a small player (optional) | 1 | Queue page |
| Network | 2-3 Wi-Fi access points, cabled hub-to-reception, 4G router or fibre, all on UPS |  |  |

## 9.2 Rules that make offline correct

- Every record gets a UUID on the device; human numbers (file, invoice, batch, sample) are assigned by the hub; a device offline prints "provisional" until the number arrives.

- Each role syncs only its slice (sync buckets): a tablet holds megabytes, not the database, and a lost tablet exposes only today's patients.

- Clinical data is append-only; corrections supersede, so two devices never conflict.

- Demographics and settings use last-writer-wins with the previous value kept in the audit log and a daily overwrite report.

- Stock, beds and cash are ledgers of movements, so offline movements add up in any order.

- Invoices are drafts on devices and final only when the hub posts them; provisional receipts offline, final receipt at sync.

- Every screen shows a status badge: synced, syncing, offline since hh:mm, pending changes.

## 9.3 What happens when something fails

| Scenario | Staff experience | System behaviour |
| --- | --- | --- |
| Internet down | Nothing changes | Backups, messages and replica sync queue and resume |
| Wi-Fi or hub unreachable from a device | Badge turns offline; everything works | Writes queue; ordered upload on reconnect |
| Hub hardware failure | Devices run on their slices; final numbers wait | Restore from backup or promote the replica; devices upload queues |
| Power cut | Hub and reception on UPS; tablets on battery | Clean shutdown at 20% UPS; PostgreSQL writes are durable |
| Device lost | Manager revokes it | Token invalid; encrypted database unreadable; pending changes listed |
| Same field edited on two devices | Both save | Last arrival wins; previous value in audit; daily report |
| Last box dispensed twice offline | Both succeed | Stock negative and flagged; stock count corrects |

# 10. Database design

PostgreSQL on the hub is the system of record; every device holds the same tables in SQLite for its slice. Entity names follow HL7 FHIR so that later exchange with e-Ubuzima, Kwivuza or DHIS2 is an export, not a redesign. Every table carries the common columns below.

## 10.1 Common columns on every table

| Column | Type | Meaning |
| --- | --- | --- |
| id | uuid, primary key | Generated on the device that creates the row |
| created_at, created_by, device_id | timestamptz, uuid, uuid | When, who and on which device the row was created |
| received_at | timestamptz | When the hub received it (null until synced) |
| updated_at, updated_by | timestamptz, uuid | Last change |
| deleted_at | timestamptz, nullable | Soft delete; nothing is physically deleted during retention |
| version | integer | Optimistic concurrency and sync ordering |

## 10.2 Core tables

| Table | Main columns (type) | Relationships and rules |
| --- | --- | --- |
| patient | file_number (text, unique, hub-assigned), surname, given_names (text), sex (enum), birth_date (date), age_estimated (bool), national_id (char 16, unique when present), id_verified (bool), id_source (enum), phone_1, phone_2 (text), preferred_channel (enum: whatsapp, sms, email, none), language (enum: kin, en, fr), district, sector, cell, village (text or FK to geo tables), ubudehe_category (smallint), occupation, emergency_name, emergency_phone, guardian_patient_id (uuid), blood_group, flags (jsonb: vip, debtor, confidential, deceased), consent_treatment, consent_messages, consent_insurer (bool), merged_into (uuid), photo_blob_id | One per person. Indexes on national_id, phone_1, lower(surname), file_number. Merge keeps old file numbers as aliases (patient_alias table). |
| coverage | patient_id, payer_id, plan_id, member_number (text), principal_patient_id, relation (enum), valid_from, valid_to (date), card_blob_id, active (bool) | Many per patient; one chosen per encounter. |
| payer (organization) | name, type (enum: rssb_rama, cbhi, mmi, private, employer, cash), contacts (jsonb), claims_officer, cycle_day (smallint), required_docs (jsonb), form_template_id, active | Cash is a payer with 0% coverage for uniform pricing. |
| plan | payer_id, name, coverage_pct (numeric 5,2), pct_by_group (jsonb), annual_cap (numeric), exclusions (jsonb), preauth_rules (jsonb) | Coverage % used on each invoice line is copied to the line (frozen). |
| service | code (text, unique), name_en, name_kin, name_fr, group (enum: consultation, dental, lab, imaging, procedure, nursing, bed, registration, other), tax_type (enum: exempt, standard), hmis_mapping (text), active, allow_manual_price (bool) | The preset treatment catalogue maintained by the manager. |
| price_list, price_list_item | price_list: payer_id (null = cash), name, effective_from, effective_to; item: price_list_id, service_id or item_id, price (numeric 12,0) | Price lookup = latest effective list for the payer; fallback to cash with a warning. |
| practitioner | user_id, names, specialty (enum), licence_number, signature_blob_id, slot_minutes, working_hours (jsonb), rooms (jsonb), active | Owns calendar and encounters. |
| appointment | patient_id, practitioner_id, starts_at, ends_at, status (enum: inquiry, approved, confirmed, arrived, in_progress, completed, cancelled, no_show), source (enum: reception, phone, online), reason, hold_until, approved_by, approved_at, accepted_by, accepted_at, cancel_reason, series_id | Unique (practitioner_id, starts_at) where status in (confirmed, arrived, in_progress). |
| encounter | patient_id, type (enum: opd, dental, procedure, observation, direct_service, external_lab), arrived_at, practitioner_id, triage_level (enum), triage_reason, coverage_id, status (enum: open, closed), closed_at, closed_by, reopen_reason | Root of a visit; all clinical and billing rows reference it. |
| queue_entry | encounter_id, station (enum), ticket_no (text), priority (smallint), called_at, started_at, finished_at, entered_by | Per station per day. |
| observation | encounter_id, code (text: vital or lab code), value_num (numeric), value_text, unit, flag (enum: low, normal, high, critical), performer_id, effective_at, supersedes_id | Append-only. |
| condition | encounter_id, icd10_code (text), text, type (enum: primary, secondary), provisional (bool), onset (date) | Primary required to close an encounter. |
| service_request | encounter_id, category (enum: lab, imaging), service_id, reason, status (enum: ordered, collected, in_process, resulted, verified, cancelled), sample_id (text, barcode), priority | Creates a worklist row and an invoice line. |
| diagnostic_report | service_request_id, findings (text), impression (text), template_id, verified_by, verified_at, attachments (jsonb blob ids) | Only verified reports are visible to doctors and printable. |
| procedure | encounter_id, service_id, consent_blob_id, note (text), performer_id, tooth_number (smallint), follow_up_date, performed_at | Consumables linked through stock_movement.procedure_id. |
| medication_request | encounter_id, item_id, dose, route, frequency, duration_days, quantity, instructions, allergy_override_reason, prescriber_id | Prescription lines. |
| medication_dispense | medication_request_id (nullable for direct sale), encounter_id, item_id, batch_id, quantity, dispenser_id, label_printed (bool), substitution_reason | Writes a stock_movement and confirms the invoice line. |
| item | code, name_generic, name_brand, strength, form, unit, pack_size, selling_unit, controlled (bool), reorder_level, max_level, rwanda_fda_reg (text), active | Medicines, consumables, reagents. |
| batch | item_id, batch_no, expiry (date), unit_cost (numeric), supplier_id, received_at | FEFO picks the earliest expiry. |
| stock_location | name, type (enum: main_store, pharmacy, nursing, lab, theatre) |  |
| stock_movement | item_id, batch_id, from_location_id, to_location_id, quantity (integer, signed), type (enum: receipt, dispense, transfer, adjustment, return, consumption), reason, approver_id, procedure_id, dispense_id, moved_at | Quantity on hand = sum of movements per item, batch and location (materialised view refreshed on sync). |
| purchase_order, purchase_order_line, goods_receipt, supplier | supplier: name, contacts, terms; order: supplier_id, status, lines (item, quantity, price); receipt: order_id, lines with batch and cost |  |
| invoice | encounter_id, number (text, unique, hub-assigned per year), status (enum: draft, posted, credited), payer_id, coverage_id, total, patient_share, insurer_share (numeric), tax_fields (jsonb), posted_at, posted_by, provisional_no (text) | Immutable once posted; corrections by credit_note. |
| invoice_line | invoice_id, service_id or item_id, description, quantity, unit_price, coverage_pct, patient_share, insurer_share, tax_type, office (enum station), performed_by, entered_by, entered_for (uuid, when entered on behalf of another office), source_type and source_id (the clinical row that created it), price_origin (enum: preset, manual, pharmacy), manual_reason | The per-office charging model: office, performer and price origin are stored on every line. |
| payment | invoice_id, method (enum: cash, momo, airtel, card, bank, insurer, credit, deposit), amount, reference (text), payer_phone, cashier_id, paid_at, day_close_id, provider_status (jsonb for V2 API) |  |
| credit_note | invoice_id, lines (jsonb), reason, approver_id, refund_payment_id |  |
| claim, claim_batch | claim: invoice_id, payer_id, member_number, status (enum: open, batched, submitted, paid, rejected, resubmitted, written_off), rejection_reason, batch_id, resubmitted_in; batch: payer_id, period_start, period_end, number, status, submitted_at, submitted_by, total_claimed, total_paid | Batch immutable once submitted. |
| bed, bed_stay | bed: name, status; stay: encounter_id, bed_id, admitted_at, discharged_at, responsible_practitioner_id, charge_mode (enum: hour, day) | Bed charge lines generated at discharge. |
| vaccination, fp_event, hiv_test | Typed program events: encounter_id, product or method, lot, dose_no, result (hiv_test, sensitive), counselling (jsonb), next_due (date), register fields per national format | Feed registers and recall messages. |
| document (blob) | patient_id, encounter_id, type (enum), mime, size, storage_key, uploader_id | Files on the hub storage; thumbnails synced. |
| message, template | message: patient_id, channel (enum), template_key, body, status (enum: queued, sent, delivered, failed), provider_ref, cost, sent_at; template: key, language, body, whatsapp_template_name | Notification service. |
| user, role, permission, user_role, device | user: username, pin_hash, password_hash, language, totp_secret, active; role: name, permission keys (jsonb); device: name, platform, enrolled_by, enrolled_at, revoked_at, last_sync_at |  |
| audit_event | actor_id, device_id, action (enum: read, create, update, delete, login, break_glass, settings), entity, entity_id, before (jsonb), after (jsonb), reason, at | Append-only; partitioned by month. |
| setting, translation, hmis_submission, day_close | setting: key, value (jsonb), changed_by; translation: key, language, text; hmis_submission: period, values (jsonb), frozen_at, sent_by; day_close: date, cashier_id, expected (jsonb by method), counted (jsonb), variance, note |  |

## 10.3 Relationships in one view

patient 1—n coverage n—1 payer 1—n plan; patient 1—n encounter; encounter 1—n observation, condition, service_request, procedure, medication_request, queue_entry, bed_stay; service_request 1—1 diagnostic_report; medication_request 1—n medication_dispense 1—1 stock_movement; encounter 1—1 invoice 1—n invoice_line, 1—n payment, 0—n credit_note; invoice 1—1 claim n—1 claim_batch; practitioner 1—n appointment; user n—n role; every table 1—n audit_event.

## 10.4 Keys, indexes and rules

- UUID primary keys everywhere; human-readable numbers (file, invoice, batch, sample, certificate) as separate unique columns filled by the hub; invoice numbers sequential per year.

- Indexes: patient (national_id, phone_1, lower(surname), file_number), encounter (patient_id, arrived_at), invoice (number, status, payer_id, posted_at), invoice_line (invoice_id, office), stock_movement (item_id, batch_id, location), audit_event (entity, entity_id, at), message (status, sent_at).

- Row-level security by role; sensitive rows (hiv_test, flagged conditions) behind a separate policy.

- Quantities are never stored as editable numbers: stock, cash and bed occupancy are sums of movements.

- Posted invoices, verified reports and submitted batches are immutable (database triggers refuse updates); corrections are new rows that reference the old.

- Sync buckets (PowerSync rules): reception (patients, appointments, queue, price lists), cashier (invoices, payments, price lists), nursing (today's encounters, observations, beds, tasks), clinical per practitioner (their encounters and history), lab (service requests and reports), pharmacy (items, batches, movements, prescriptions), manager (all).

- Nightly pg_dump plus logical replication to the replica; audit and message tables partitioned by month; retention jobs per record type.

# 11. Development stack (exact)

One TypeScript codebase, a PostgreSQL server in the clinic and a proven local-first sync engine. Versions are the current long-term-support releases when the repository is created and are pinned there.

| Part | Component | Role |
| --- | --- | --- |
| Repository | pnpm monorepo: apps/web, apps/mobile (Capacitor shell), apps/server, packages/shared (types, Zod schemas, i18n), packages/ui | Shared code, one CI |
| Language and runtime | TypeScript strict; Node.js LTS | One language end to end |
| Client | React + Vite PWA; TanStack Router and Query; react-hook-form + Zod; Tailwind CSS + shadcn/ui; i18next (kin, en, fr); Workbox service worker | All screens |
| Mobile shell | Capacitor (Android APK); plugins: camera and barcode, Bluetooth printing (ESC/POS), secure storage, background sync, file system | Tablets and phones |
| Local database | SQLite via the PowerSync client SDK (wa-sqlite in browsers, native in Capacitor), encrypted | Offline data |
| Sync | PowerSync self-hosted service (open edition) with sync rules per role; writes through the server API | Device-hub consistency |
| Server | NestJS (REST + WebSocket for queue and alerts), Drizzle ORM, Zod validation, Passport JWT with refresh tokens, role guards, audit interceptor, BullMQ + Redis for jobs | Business rules, posting, batches, reports |
| Database | PostgreSQL 16+, row-level security, logical replication, nightly pg_dump | System of record |
| Documents | HTML templates rendered to PDF (headless Chromium), ESC/POS receipts, label printing, ExcelJS exports | Prints and exports |
| Messaging and payments | Adapters: WhatsApp Cloud API, SMTP, Pindo or Fdi SMS; payments: manual reference now, MTN MoMo Collections and Airtel later | Channels and providers are settings |
| Deployment | Docker Compose on Ubuntu LTS on the hub (server, PostgreSQL, Redis, PowerSync, Caddy for TLS); same compose on the Rwanda-hosted replica; GitHub Actions CI; signed releases; rollback script | One-command install and update |
| Quality | Vitest, Playwright (including an offline scenario), ESLint, Prettier, seeded Rwandan test data, device matrix tests | Gate evidence |
| Monitoring | Health endpoint, device sync dashboard, log shipping to the replica, uptime alerts by email or WhatsApp | Operations |

## 11.1 Why this stack and not the alternatives

| Criterion (1-5) | A. TypeScript local-first (chosen) | B. Flutter + PowerSync | C. Laravel + Vue PWA | D. Django + React PWA |
| --- | --- | --- | --- | --- |
| Offline and sync maturity | 5 | 5 | 2 | 2 |
| Phone, tablet and PC from one codebase | 5 | 4 | 3 | 3 |
| One language for the team | 5 | 3 | 3 | 3 |
| Hiring and support in Rwanda | 4 | 3 | 5 | 3 |
| Low-end Android performance | 4 | 5 | 3 | 3 |
| Printing, scanning, Bluetooth printers | 4 | 5 | 2 | 2 |
| Total | 27 | 25 | 18 | 16 |

If the team is stronger in PHP, the server can be Laravel with the same PostgreSQL, the same React and Capacitor client and the same PowerSync service, at the cost of a second language but nothing in offline capability. CouchDB with PouchDB is the fallback sync engine if PowerSync proves unsuitable. A one-week spike before phase 1 confirms the sync choice.

# 12. Claude Design tips: home page, dashboards and screens

Use these notes as the brief for Claude Design. Design for a nurse holding a tablet in one hand, a doctor on a phone between patients, and a cashier on a PC with a queue in front of her: large targets, few taps, the patient always identified at the top, the offline status always visible.

## 12.1 Design tokens to define first

| Token | Value | Use |
| --- | --- | --- |
| Primary colour | From the clinic logo (a calm medical blue or green); one accent only | Primary buttons, active navigation, selected states |
| Semantic colours | Triage red, yellow, green; result flags critical, abnormal, normal; status synced, syncing, offline | Never colour alone: always an icon or word too |
| Neutrals | Grey scale for text and borders; light theme plus a dim theme for night use | High contrast, readable at arm's length |
| Type scale | 12, 14, 16 (body on mobile), 20, 24, 32 | Numbers in a tabular font for bills and vitals |
| Spacing | 4, 8, 12, 16, 24, 32 | Consistent padding; 44 px minimum touch targets |
| Radius and elevation | Radius 8; elevation only for sheets and dialogs | Flat, calm surfaces |

## 12.2 Navigation

- PC: a left rail with at most five items per role, the patient search always at the top, the sync badge and the user switch in the top bar.

- Mobile and tablet: a bottom bar with the same five items, a floating "Search patient" action, and a "More" sheet for the rest.

- Every clinical or billing screen opens with the patient band: initials or photo, name, age and sex, file number, insurer, allergy badge in red, triage colour. It never scrolls away.

## 12.3 Home page (per role)

The home page is a role-specific landing screen: it shows what the person must do next, not everything the system can do.

| Role | Home page layout |
| --- | --- |
| Receptionist | Top: search bar. Left: today's queue by station with counts and the next three waiting. Right: appointments today (arrived, due, late), inquiries awaiting approval. Bottom: quick actions (register, ticket, print card). |
| Cashier | Top: search or scan. Centre: open bills with the amount due and the station the patient is at. Right: today's collections by method, day-close button. Alerts: provisional receipts awaiting final numbers. |
| Nurse | Top: my station queue ordered by triage colour. Centre: tasks due (injections, repeat vitals) with times. Right: bed board summary (occupied, free). Quick actions: vitals, injection, dressing, admit. |
| Doctor | Top: my queue with triage colours and waiting time. Centre: results inbox (critical first). Right: today's calendar and inquiries to accept. Quick action: open next patient. |
| Lab | Worklist by status (ordered, collected, in process, to verify) with counts; critical results awaiting notification; label print button. |
| Pharmacy | Prescriptions waiting; expiring batches and low stock; direct sale button. |
| Manager | The dashboard (12.4) is the home page. |

## 12.4 Manager dashboard (reference design)

Build this dashboard first in Claude Design; it is the screen the owner opens every day and the one most clinics judge the system by.

| Zone | Content | Chart or element |
| --- | --- | --- |
| Row 1: today's numbers | Patients registered, patients waiting, average waiting time, revenue today, open bills, beds occupied | Six stat tiles with the number, the unit, and a small change versus yesterday |
| Row 2: money | Revenue by day for the last 30 days; collections by method today; receivables by insurer | Line chart (30 days); horizontal bars by method; bar chart per insurer with outstanding amount |
| Row 3: operations | Visits by service line this month; waiting time per station today; no-show rate this month | Bar chart by service; small bars per station; single stat with trend |
| Row 4: clinical and stock | Top 10 diagnoses this month; expiring batches (30, 60, 90 days); items below reorder level | Ranked list; three count tiles; list with quantities |
| Row 5: compliance and system | Devices and last sync; backup status; break-glass accesses today; messages sent and failed; claims due this week | Status list with green, yellow and red badges |

Chart rules: one measure per chart, the number written on the chart, RWF with thousands separators, dates day/month, no 3-D, no pie charts for more than three categories, the same colour for the same thing on every chart.

## 12.5 Other reference screens to design early

| Screen | What to show | States |
| --- | --- | --- |
| Patient search | Search box, results with file number, age, village, insurer, last visit | No result (offer register), duplicate candidates |
| Register patient | Sections: identity, contact, address, insurance, consent; ID photo capture | Duplicate warning, missing ID with reason, provisional number |
| Queue board | Columns per station, tickets with triage colour, waiting time, call button | Red priority, empty station |
| Consultation | Patient band, SOAP note, diagnosis search, orders, prescription, charge for this office, close | Allergy block, missing diagnosis, offline |
| Charge screen (any office) | Preset treatment picker with auto-filled price, manual line (name and amount) if allowed, running bill by office with total | Manual price above limit, insured split preview |
| Cashier | Lines by office and author, total, patient and insurer split, payment by methods with references, change, receipt | Provisional receipt offline, debtor, pre-auth missing |
| Pharmacy dispensing | Prescription lines, proposed batch (earliest expiry), quantity, price, label | Out of stock, substitution |
| Insurer setup | Insurer, plans with percentages per service group, tariff import, form layout | Import errors |
| Claims | Receivables per insurer, missing documents, create batch, batch list, rejections | Submitted, partially paid |

## 12.6 Prompts you can give Claude Design

- "Design the manager dashboard for a Rwandan polyclinic management system: six stat tiles (patients today, waiting, average wait, revenue today in RWF, open bills, beds occupied), a 30-day revenue line chart, collections by method, receivables by insurer, top 10 diagnoses, expiring stock, device sync status. Light theme, calm blue primary, Calibri-like sans, 8 px radius, tabular numbers, no pie charts."

- "Design the receptionist home page: search bar on top, today's queue by station on the left, appointments and inquiries awaiting approval on the right, quick actions at the bottom. Must work at 1366×768 and on a 10-inch tablet."

- "Design a mobile consultation screen for a doctor: fixed patient band with red allergy badge, tabs for note, diagnosis, orders, prescription, charges; one primary action; offline badge in the top bar; Kinyarwanda labels may be 30% longer than English."

- "Design the cashier screen: bill lines grouped by office with the staff member who added each, total, insurer and patient split, payment methods (cash, MoMo, Airtel, card, bank, credit) with reference fields and split payments, receipt preview for an 80 mm thermal printer."

- "Design an office charge screen for a nurse on a tablet: preset treatments as large buttons with prices, a manual line with name and amount, the running bill for this patient by office, a save button."

# 13. Development plan

Four weeks of discovery and design, then three build phases of 8, 12 and 8 weeks, each closed by a gate passed on the clinic floor with real patients; go-live about 32 weeks from a November 2026 start; integrations follow as each institution grants access.

Figure 4. Phases and gates

| Phase | Weeks | Delivered | Gate |
| --- | --- | --- | --- |
| Discovery and design | 1-4 | Forms, price lists, insurer rules, HMIS form, Clinic Plus Pro demo, shadowing, Claude Design screens, sync spike, hardware ordered | Forms, prices and designs signed off |
| 1 Front desk and money | 5-12 | Registration, queue, appointments, preset services and prices, per-office charging, cashier with all payment methods, insurers and coverage, users and roles, three languages, offline on reception PC and one tablet | One full day with no paper receipt book |
| 2 Clinical core | 13-24 | Triage and nursing, beds, consultation, dental, procedures, ultrasound, lab, pharmacy and stock, messages | Paper registers retired one by one |
| 3 Payers and the state | 25-32 | Claim batches, reports and dashboard, HMIS form, registers, audit and compliance checks, backups and restore drill, training, go-live | First month closed with claims and HMIS sent from the system |
| 4 Integrations | after go-live | EBM/VSDC, Kwivuza, MoMo API, DHIS2, NIDA, analysers, WhatsApp two-way, online booking | Each accepted by the counterpart |

## 13.1 Team, testing and training

- Team: lead full-stack developer (architecture, sync, server, posting rules); front-end and mobile developer (screens, Capacitor, printing); clinical champion from the clinic (forms, registers, acceptance, 2-4 hours a week); part-time tester who also writes the Kinyarwanda user guide; the clinic manager owns RSSB contracting, NCSA registration and RRA EBM.

- Definition of done: acceptance test passes on the clinic's devices; works offline; strings in three languages; audit entries present; unit tests for business rules; print verified; demonstrated to the clinical champion.

- Testing and release: unit tests on posting, splits, stock and numbering; end-to-end tests including the offline scenario; a release to the clinic every two weeks during the build with release notes in Kinyarwanda and English; rollback within 10 minutes; change freeze the week before each gate.

- Training: 90-minute role sessions on the clinic's devices, a one-page quick card per role in Kinyarwanda, a super-user per station, two weeks of on-site support after go-live.

## 13.2 Budget lines (approximate, to confirm with suppliers)

| Line | Approximate cost |
| --- | --- |
| Clinic hub mini-PC and UPS | RWF 900,000 to 1,500,000 |
| Wi-Fi access points and cabling | RWF 200,000 to 400,000 |
| Android tablets (2) and phone cases | RWF 400,000 to 700,000 (optional at first; staff phones can be used) |
| Thermal receipt printer, A4 laser printer, label printer | RWF 350,000 to 600,000 |
| Rwanda-hosted cloud replica | RWF 40,000 to 120,000 per month |
| Messages (all channels) | About USD 15 to 25 per month for 1,500 messages |
| NCSA registration, legal time | Fee not published; budget legal time |
| RRA VSDC certification (phase 4) | Developer time 3-6 weeks plus RRA review |
| Development labour, 32 weeks | Per your arrangement; price as a monthly licence if selling to other clinics |

# 14. Notable notes and things easily forgotten

| Topic | Note |
| --- | --- |
| Data migration | Patients, prices and stock from the current system or paper must be imported before go-live; plan a migration day, a duplicate report and a two-week parallel run for the cashier. |
| Numbering continuity | If the clinic already has receipt or file numbering, decide whether the system continues the series or starts a new one with a clear date; RRA may care about invoice continuity. |
| Opening balances | Stock counts by batch and expiry, debtors and insurer receivables as at go-live must be entered as opening movements, not as edits. |
| Clinic licence numbers | MoH facility licence, Rwanda FDA dispensary licence, TIN, practitioner licence numbers must be in settings because they print on documents. |
| Signatures and stamps | Doctors' signature images and the clinic stamp are needed for certificates, claim sheets and lab reports; collect them in discovery. |
| Printers | Buy printers with Android (Bluetooth or network) support; test ESC/POS receipt printing before buying in quantity. |
| Power | The hub and reception on a UPS sized for at least 2 hours; the UPS must trigger a clean shutdown; tablets charged at stations. |
| Internet link | A 4G router with a data bundle is enough for backups and messages; measure the signal at the hub location. |
| Support contract | Agree response times, update cadence, a monthly maintenance fee and who pays for hosting and messages; a system without support decays. |
| Ownership and licence | Write down who owns the code and the data (the clinic owns its data without exception), and the licence terms if the system is sold to other clinics. |
| Multi-clinic future | If selling to other clinics is a goal, add a clinic_id to every table from day one (multi-tenant) even if only one clinic uses it. |
| Versioning and releases | Semantic versions, release notes in two languages, a staging hub for testing updates before the clinic hub. |
| Accessibility and environment | Bright rooms and gloves: high contrast, large targets, no hover-only actions; a dim mode for the observation room at night. |
| Language quality | Kinyarwanda medical terms must be reviewed by the clinical champion; keep a glossary (section 15) and the translation editor. |
| Privacy at the front desk | The queue TV shows first names and ticket numbers only; screens face away from the waiting room; auto-lock after 5 minutes. |
| Insurance pre-authorisation | Some insurers refuse to pay without pre-authorisation for expensive acts; the cashier is blocked unless the record exists or the manager overrides. |
| EBM interim | Until the VSDC connector is certified, the clinic must keep issuing invoices through the EBM channel RRA requires of it; the system's sales register is the reconciliation source. |
| Backups off-site | One encrypted copy on an external disk kept away from the clinic, rotated weekly, in addition to the cloud replica. |
| Go-live timing | Start on a Monday at the beginning of a month so that the first claim batch and HMIS form cover a clean period. |

# 15. Glossary

| Term | Kinyarwanda | French | Meaning in the system |
| --- | --- | --- | --- |
| Consultation | Gusuzuma | Consultation | Doctor's visit; encounter of type OPD |
| Dental services | Kuvura amenyo | Soins dentaires | Dentist visit with tooth chart |
| Laboratory tests | Ibizamini | Analyses de laboratoire | Lab orders and results |
| Nursing care | Kwita ku barwayi | Soins infirmiers | Nursing acts and observation |
| Minor surgery | Kubaga byoroheje | Petite chirurgie | Procedure with consent and note |
| Ultrasound | Guca mu cyuma | Échographie | Imaging order and report |
| Circumcision | Gusiramura | Circoncision | Procedure; guardian consent for minors |
| Family planning | Kuboneza urubyaro | Planification familiale | FP consultation and method events |
| Health insurance | Ubwishingizi bw'ubuzima | Assurance maladie | Coverage with a payer |
| Mutuelle de Santé | Mituweli | Mutuelle | CBHI, managed by RSSB |
| Receipt | Inyemezabwishyu | Reçu | Printed proof of payment |
| Invoice | Fagitire | Facture | Posted bill, EBM-compatible |
| Queue ticket | Itike | Ticket | Number in the station queue |
| Appointment | Gahunda yo kwa muganga | Rendez-vous | Confirmed calendar event |
| Prescription | Urupapuro rw'imiti | Ordonnance | Medication request lines |
| Stock | Ububiko | Stock | Items, batches, movements |
| Claim batch | — | Lot de factures | Monthly grouping of insured invoices per insurer |
| Hub | Seriveri y'ivuriro | Serveur de la clinique | Clinic server, system of record |
| Offline | Nta murongo | Hors ligne | Device working on its local copy |

Kinyarwanda terms are proposals to be confirmed by the clinical champion in the translation editor.

# 16. Sources and related documents

- Online documents from this project: "Muhazi Medical Clinic — Software Project Analysis & Preparation" (research and reasoning) and "Muhazi Medical Clinic System — Final Project Specification" (every feature with acceptance tests), both on claude.ai.

- RSSB medical scheme (RAMA), 15% co-pay and facility agreement: rssb.rw/scheme/medical-scheme; Kwivuza: kwivuza.rssb.rw.

- RRA, about EBM and VSDC certification: rra.gov.rw/akamashine-kimisoro/translate-to-kinyarwanda-about-ebm.

- Law 058/2021 on the NCSA Data Protection Office site: dpo.gov.rw/dpp-law (definitions, registration, obligations, storage and retention, sanctions).

- Ministry of Health sites and apps (HMIS, licensing platform): moh.gov.rw/1/1/sites-apps.

- Clinic Plus Pro: clinicplus.pro; Pindo SMS pricing: pindo.io/pricing; MTN MoMo developer portal: momodeveloper.mtn.com.

- Facts marked approximate (CBHI co-pay and contracting, WhatsApp pricing, hardware prices, VAT treatment) are confirmed through the checklist in section 8.3.